## Slide 1: Chapter 2 – Software Processes
Lecture 1

## Slide 2: Topics covered
Software process models
Process activities
Coping with change
The Rational Unified Process
  An example of a modern software process.

## Slide 3: The software process
A structured set of activities required to develop a software system.
Many different software processes but all involve:
  Specification – defining what the system should do;
  Design and implementation – defining the organization of the system and implementing the system;
  Validation – checking that it does what the customer wants;
  Evolution – changing the system in response to changing customer needs.
A software process model is an abstract representation of a process. It presents a description of a process from some particular perspective.

## Slide 4: Software process descriptions
When we describe and discuss processes, we usually talk about the activities in these processes such as specifying a data model, designing a user interface, etc. and the ordering of these activities.
Process descriptions may also include:
  Products, which are the outcomes of a process activity;
  Roles, which reflect the responsibilities of the people involved in the process;
  Pre- and post-conditions, which are statements that are true before and after a process activity has been enacted or a product produced.

## Slide 5: Plan-driven and agile processes
Plan-driven processes are processes where all of the process activities are planned in advance and progress is measured against this plan.
In agile processes, planning is incremental and it is easier to change the process to reflect changing customer requirements.
In practice, most practical processes include elements of both plan-driven and agile approaches.
There are no right or wrong software processes.

## Slide 6: Software process models
The waterfall model
  Plan-driven model. Separate and distinct phases of specification and development.
Incremental development
  Specification, development and validation are interleaved. May be plan-driven or agile.
Reuse-oriented software engineering
  The system is assembled from existing components. May be plan-driven or agile.
In practice, most large systems are developed using a process that incorporates elements from all of these models.

## Slide 7: The waterfall model

## Slide 8
The waterfall model is an example of a plan-driven process

## Slide 9: Waterfall model phases
There are separate identified phases in the waterfall model:
  Requirements analysis and definition
  System and software design
  Implementation and unit testing
  Integration and system testing
  Operation and maintenance
The main drawback of the waterfall model is the difficulty of accommodating change after the process is underway. In principle, a phase has to be complete before moving onto the next phase.

## Slide 10: Waterfall model problems
Inflexible partitioning of the project into distinct stages makes it difficult to respond to changing customer requirements.
  Therefore, this model is only appropriate when the requirements are well-understood and changes will be fairly limited during the design process.
  Few business systems have stable requirements.
The waterfall model is mostly used for large systems engineering projects where a system is developed at several sites.
  In those circumstances, the plan-driven nature of the waterfall model helps coordinate the work.

## Slide 11: Incremental development
The Incremental Model is a software development approach where the product is designed, implemented, and tested incrementally (in small, manageable chunks) until the product is finished. Each increment adds some functional capability to the system until the full system is implemented.

## Slide 12: Incremental development benefits
The cost of accommodating changing customer requirements is reduced.
  The amount of analysis and documentation that has to be redone is much less than is required with the waterfall model.
It is easier to get customer feedback on the development work that has been done.
  Customers can comment on demonstrations of the software and see how much has been implemented.
More rapid delivery and deployment of useful software to the customer is possible.
  Customers are able to use and gain value from the software earlier than is possible with a waterfall process.

## Slide 13: Key Characteristics
Division of Product: The software is divided into standalone, manageable modules/increments.
Priority-Based: The highest priority requirements are developed and delivered first.
Partial Delivery: Each increment results in a working, though incomplete, version of the final product. This "partial product" is usable and delivers value to the client early.
Iterative but not Agile: While it involves cycles, it is more planned and less flexible than Agile models. The requirements for each increment are fixed once development on it begins.

## Slide 14: Incremental development problems
The process is not visible.
  Managers need regular deliverables to measure progress. If systems are developed quickly, it is not cost-effective to produce documents that reflect every version of the system.
System structure tends to degrade as new increments are added.
  Unless time and money is spent on refactoring to improve the software, regular change tends to corrupt its structure. Incorporating further software changes becomes increasingly difficult and costly.

## Slide 15: Incremental development Example
Building an E-Commerce Website
Let's imagine a startup wants to build a new e-commerce platform, "ShopFast". They have a limited budget and want to get to market quickly to start gathering user feedback and generating revenue.
Instead of building the entire massive platform at once (which could take years), they use the Incremental Model.

## Slide 16
Increment 1: Core Product & Basic Purchase Flow (MVP - Minimum Viable Product)
Goal: Launch a simple, functional site to validate the business idea and start sales.
Features Developed:
  Basic user registration and login.
  Product catalog (list of products with images, names, prices).
  Simple shopping cart.
  Checkout process integrating one payment gateway (e.g., Stripe).
  Minimal order management (customer sees order confirmation).
Outcome: After 3 months, "ShopFast v1.0" is launched. It's basic, but it works. The company can now start selling products and getting real user data.

## Slide 17
Increment 2: Enhanced User Experience & Management
Goal: Improve the experience for customers and add basic tools for the admin team.
Features Developed:
  User profiles and order history pages.
  Product search and filter functionality.
  Basic admin dashboard to add/edit products and view orders.
  Email notifications (order confirmation, shipping updates).
Outcome: After another 2 months, "ShopFast v2.0" is released. Customers can now easily find products and track their orders. The internal team no longer has to manually update a database.

## Slide 18
Increment 3: Advanced Features & Scalability
Goal: Increase sales conversion and prepare the system for more users.
Features Developed:
  Product reviews and ratings.
  Recommendation engine ("Customers who bought this also bought...").
  Multiple payment options (add PayPal, Apple Pay).
  Wishlist functionality.
Outcome: The site becomes more engaging and trustworthy, leading to higher sales. The system is more robust.

## Slide 19: Reuse-oriented software engineering
Based on systematic reuse where systems are integrated from existing components or COTS (Commercial-off-the-shelf) systems.
Process stages
  Component analysis;
  Requirements modification;
  System design with reuse;
  Development and integration.
Reuse is now the standard approach for building many types of business system
  Reuse covered in more depth in Chapter 16.

## Slide 20: Reuse-oriented software engineering
Reuse-Oriented Software Engineering is a software design methodology that prioritizes the use of existing software components over building everything from scratch. The core idea is that building with proven, pre-tested components can drastically reduce development time, cost, and effort while increasing overall system reliability and quality.

## Slide 21: Types of software component
Web services that are developed according to service standards and which are available for remote invocation.
Collections of objects that are developed as a package to be integrated with a component framework such as .NET or J2EE.
Stand-alone software systems (COTS) that are configured for use in a particular environment.

## Slide 22: Process activities
Real software processes are inter-leaved sequences of technical, collaborative and managerial activities with the overall goal of specifying, designing, implementing and testing a software system.
The four basic process activities of specification, development, validation and evolution are organized differently in different development processes. In the waterfall model, they are organized in sequence, whereas in incremental development they are inter-leaved.

## Slide 23: Software specification
The process of establishing what services are required and the constraints on the system’s operation and development.
Requirements engineering process
  Feasibility study (comprehensive analysis)
    Is it technically and financially feasible to build the system?
  Requirements elicitation and analysis
    What do the system stakeholders require or expect from the system?
  Requirements specification
    Defining the requirements in detail
  Requirements validation
    Checking the validity of the requirements

## Slide 24: The requirements engineering process

## Slide 25: Software design and implementation
The process of converting the system specification into an executable system.
Software design
  Design a software structure that realises the specification;
Implementation
  Translate this structure into an executable program;
The activities of design and implementation are closely related and may be inter-leaved.

## Slide 26: A general model of the design process

## Slide 27: Design activities
Architectural design, where you identify the overall structure of the system, the principal components (sometimes called sub-systems or modules), their relationships and how they are distributed.
Interface design, where you define the interfaces between system components.
Component design, where you take each system component and design how it will operate.
Database design, where you design the system data structures and how these are to be represented in a database.

## Slide 28: Software validation
Verification and validation (V & V) is intended to show that a system conforms to its specification and meets the requirements of the system customer.
Involves checking and review processes and system testing.
System testing involves executing the system with test cases that are derived from the specification of the real data to be processed by the system.
Testing is the most commonly used V & V activity.

## Slide 29: Stages of testing

## Slide 30: Testing stages
Development or component testing
  Individual components are tested independently;
  Components may be functions or objects or coherent groupings of these entities.
System testing
  Testing of the system as a whole. Testing of emergent properties is particularly important.
Acceptance testing
  Testing with customer data to check that the system meets the customer’s needs.

## Slide 31: Testing phases in a plan-driven software process

## Slide 32: Software evolution
Software is inherently flexible and can change.
As requirements change through changing business circumstances, the software that supports the business must also evolve and change.
Although there has been a demarcation between development and evolution (maintenance) this is increasingly irrelevant as fewer and fewer systems are completely new.

## Slide 33: System evolution

## Slide 34: Key points
Software processes are the activities involved in producing a software system. Software process models are abstract representations of these processes.
General process models describe the organization of software processes. Examples of these general models include the ‘waterfall’ model, incremental development, and reuse-oriented development.

## Slide 35: Key points
Requirements engineering is the process of developing a software specification.
Design and implementation processes are concerned with transforming a requirements specification into an executable software system.
Software validation is the process of checking that the system conforms to its specification and that it meets the real needs of the users of the system.
Software evolution takes place when you change existing software systems to meet new requirements. The software must evolve to remain useful.

## Slide 36: Chapter 2 – Software Processes
Lecture 2

## Slide 37: Coping with change
Change is inevitable in all large software projects.
  Business changes lead to new and changed system requirements
  New technologies open up new possibilities for improving implementations
  Changing platforms require application changes
Change leads to rework so the costs of change include both rework (e.g. re-analysing requirements) as well as the costs of implementing new functionality

## Slide 38: Reducing the costs of rework
Change avoidance, where the software process includes activities that can anticipate possible changes before significant rework is required.
  For example, a prototype system may be developed to show some key features of the system to customers.
Change tolerance, where the process is designed so that changes can be accommodated at relatively low cost.
  This normally involves some form of incremental development. Proposed changes may be implemented in increments that have not yet been developed. If this is impossible, then only a single increment (a small part of the system) may have be altered to incorporate the change.

## Slide 39: Software prototyping
A prototype is an initial version of a system used to demonstrate concepts and try out design options.
A prototype can be used in:
  The requirements engineering process to help with requirements elicitation and validation;
  In design processes to explore options and develop a UI design;
  In the testing process to run back-to-back tests.

## Slide 40: Benefits of prototyping
Improved system usability.
A closer match to users’ real needs.
Improved design quality.
Improved maintainability.
Reduced development effort.

## Slide 41: The process of prototype development

## Slide 42: Prototype development
May be based on rapid prototyping languages or tools
May involve leaving out functionality
  Prototype should focus on areas of the product that are not well-understood;
  Error checking and recovery may not be included in the prototype;
  Focus on functional rather than non-functional requirements such as reliability and security

## Slide 43: Throw-away prototypes
Prototypes should be discarded after development as they are not a good basis for a production system:
  It may be impossible to tune the system to meet non-functional requirements;
  Prototypes are normally undocumented;
  The prototype structure is usually degraded through rapid change;
  The prototype probably will not meet normal organisational quality standards.

## Slide 44: Incremental delivery
Rather than deliver the system as a single delivery, the development and delivery is broken down into increments with each increment delivering part of the required functionality.
User requirements are prioritised and the highest priority requirements are included in early increments.
Once the development of an increment is started, the requirements are frozen though requirements for later increments can continue to evolve.

## Slide 45: Incremental development and delivery
Incremental development
  Develop the system in increments and evaluate each increment before proceeding to the development of the next increment;
  Normal approach used in agile methods;
  Evaluation done by user/customer proxy.
Incremental delivery
  Deploy an increment for use by end-users;
  More realistic evaluation about practical use of software;
  Difficult to implement for replacement systems as increments have less functionality than the system being replaced.

## Slide 46: Incremental delivery

## Slide 47: Incremental delivery advantages
Customer value can be delivered with each increment so system functionality is available earlier.
Early increments act as a prototype to help elicit requirements for later increments.
Lower risk of overall project failure.
The highest priority system services tend to receive the most testing.

## Slide 48: Incremental delivery problems
Most systems require a set of basic facilities that are used by different parts of the system.
  As requirements are not defined in detail until an increment is to be implemented, it can be hard to identify common facilities that are needed by all increments.
The essence of iterative processes is that the specification is developed in conjunction with the software.
  However, this conflicts with the procurement model of many organizations, where the complete system specification is part of the system development contract.

## Slide 49: Boehm’s spiral model
Process is represented as a spiral rather than as a sequence of activities with backtracking.
Each loop in the spiral represents a phase in the process.
No fixed phases such as specification or design - loops in the spiral are chosen depending on what is required.
Risks are explicitly assessed and resolved throughout the process.

## Slide 50: Boehm’s spiral model of the software process

## Slide 51: Spiral model sectors
Objective setting
  Specific objectives for the phase are identified.
Risk assessment and reduction
  Risks are assessed and activities put in place to reduce the key risks.
Development and validation
  A development model for the system is chosen which can be any of the generic models.
Planning
  The project is reviewed and the next phase of the spiral is planned.

## Slide 52: Spiral model usage
Spiral model has been very influential in helping people think about iteration in software processes and introducing the risk-driven approach to development.
In practice, however, the model is rarely used as published for practical software development.

## Slide 53: The Rational Unified Process
A modern generic process derived from the work on the UML and associated process.
Brings together aspects of the 3 generic process models discussed previously.
Normally described from 3 perspectives
  A dynamic perspective that shows phases over time;
  A static perspective that shows process activities;
  A practive perspective that suggests good practice.

## Slide 54: Phases in the Rational Unified Process

## Slide 55: RUP phases
Inception
  Establish the business case for the system.
Elaboration
  Develop an understanding of the problem domain and the system architecture.
Construction
  System design, programming and testing.
Transition
  Deploy the system in its operating environment.

## Slide 56: RUP iteration
In-phase iteration
  Each phase is iterative with results developed incrementally.
Cross-phase iteration
  As shown by the loop in the RUP model, the whole set of phases may be enacted incrementally.

## Slide 57: Static workflows in the Rational Unified Process
Workflow | Description
Business modelling | The business processes are modelled using business use cases.
Requirements | Actors who interact with the system are identified and use cases are developed to model the system requirements.
Analysis and design | A design model is created and documented using architectural models, component models, object models and sequence models.
Implementation | The components in the system are implemented and structured into implementation sub-systems. Automatic code generation from design models helps accelerate this process.

## Slide 58: Static workflows in the Rational Unified Process
Workflow | Description
Testing | Testing is an iterative process that is carried out in conjunction with implementation. System testing follows the completion of the implementation.
Deployment | A product release is created, distributed to users and installed in their workplace.
Configuration and change management | This supporting workflow managed changes to the system (see Chapter 25).
Project management | This supporting workflow manages the system development (see Chapters 22 and 23).
Environment | This workflow is concerned with making appropriate software tools available to the software development team.

## Slide 59: RUP good practice
Develop software iteratively
  Plan increments based on customer priorities and deliver highest priority increments first.
Manage requirements
  Explicitly document customer requirements and keep track of changes to these requirements.
Use component-based architectures
  Organize the system architecture as a set of reusable components.

## Slide 60: RUP good practice
Visually model software
  Use graphical UML models to present static and dynamic views of the software.
Verify software quality
  Ensure that the software meet’s organizational quality standards.
Control changes to software
  Manage software changes using a change management system and configuration management tools.

## Slide 61: Key points
Processes should include activities to cope with change. This may involve a prototyping phase that helps avoid poor decisions on requirements and design.
Processes may be structured for iterative development and delivery so that changes may be made without disrupting the system as a whole.
The Rational Unified Process is a modern generic process model that is organized into phases (inception, elaboration, construction and transition) but separates activities (requirements, analysis and design, etc.) from these phases.